**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID27784 |
| Project Name | Project - AI based discourse for Banking Industry |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Savings Account Related Actions | USN-1 | As a user, in the Savings Account option, I can select Types of Savings Account to get  details regarding documents required for creating that savings account. | 3 | High | Shiny.R |
| Sprint-1 |  | USN-2 | As a user, I can check the Interest Rates of Savings Account | 3 | High | Nithyavarshini.J, |
| Sprint-2 |  | USN-3 | As a user, I can check the Minimum Balance of Savings Account | 4 | Medium | Sri Nandhini.R |
| Sprint-1 | Current Account Related Actions | USN-4 | As a user, I can choose the Type of Company to know the information on documents to be submitted for creating current account | 3 | High | Mathivathani.B.G |
| Sprint-2 |  | USN-5 | As a user, I want to get details on procedure to close my Current Account | 6 | High | Mathivathani.B.G |
| Sprint-1 | Loan Account Related Actions | USN-6 | As a user, I can choose the Type of Loans to know the information on choosing an essential loan scheme | 3 | High | Sri Nandhini.R |
| Sprint-2 |  | USN-7 | As a user, I can check the Loan Amounts that can be offered for corresponding Loan | 6 | High | Nithyavarshini.J |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
|  |  |  | Accounts chosen |  |  |  |
| Sprint-2 |  | USN-8 | As a user, I can check the Status of Loan for my Loan Accounts | 2 | Low | Sri nandhini.R |
| Sprint-1 | General Queries Related Actions | USN-9 | As a user, I want to get the procedure details for Currency Conversion facility of my bank account | 2 | Low | Mathivanthani.B.G |
| Sprint 3 |  | USN-10 | As a user, I want to check my CIBIL score for my loan application and to ensure whether my loan application is approved by the bank. | 4 | Medium | Nithyavarshini.J |
| Sprint-3 |  | USN-11 | As a user, I want to get the procedure details for maintaining Storage Locker facility of my bank account | 7 | High | Shiny.R, |
| Sprint-2 | Net Banking Related Actions | USN-12 | As a user, I want to get the procedure details for changing the Net Banking password of my bank account | 3 | Medium | Sri nandhini.R |
| Sprint-3 |  | USN-13 | As a user, I can select types of fund transfers to get details regarding different services available in net banking | 7 | High | Mathivanthani.B.G |
| Sprint-3 |  | USN-14 | As a user, I want to get the procedure details for adding beneficiaries to my net banking account. | 2 | Low | Shiny.R |
| Sprint-1 |  | USN-15 | As an admin, I can change responses  to queries and modify them as and when needed. | 3 | Medium | Nithyavarshini.J |
| Sprint-1 |  | USN-16 | As an admin, I can added more options to queries and add new options as new features get added. | 3 | Medium | Mathivanthani.B.G |
| Sprint-4 | Actions | USN-17 | As a user, I need different languages upload. | 20 | High | Shiny.R  Sri nandhini.R  Nithyavarshini.J  Mathivanthani.B.G |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 8 Nov 2022 | 11 Nov 2022 | 20 | 11 Nov 2022 |
| Sprint-2 | 20 | 4 Days | 12 Nov 2022 | 15 Nov 2022 | 20 | 15 Nov 2022 |
| Sprint-3 | 20 | 4 Days | 16 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |
| Sprint-4 | 20 | 4 Days | 16 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |